Introduction to Software Engineering

COSC 336

ReSource (Phase II)

Feasibility Study

Intelligent AI-Powered Circular Campus Resource Exchange and Asset Life Cycle Management System

Dr. Ala' Alsamarneh

Dr. Hamdan Alshkeili

Dr. Natnael Takele

Date: 29/09/2026

Prepared by:

Rashid Alzaabi 100064869

Mohammad Alsuwaidi 100064887

Ahmed AlAbdouli 100062836

Mohamed Almarzooqi 100066203

Prepared for:

Head of Facilities Management

Khalifa University

Proposed Technical Owner:

IT Department, Khalifa University

# Introduction

## Concept

## Document Purpose

# Project Overview

## High-Level System Description

### Layer 1 Classic Asset Management

### Layer 2 AI-Powered Features

## Background and Context

## Business Goals and Objectives

## Expected Benefits

## Assumptions

## Project Constraints

# Project Scope

# Stakeholders

## Stakeholder Validation

# Market Analysis

## Target Market and Demand

## Existing Solutions and Competition

## Proposed Value of ReSource

## Adoption Factors and Demand Validation

## Market Analysis Conclusion

# Technical Analysis

## 1) Hardware and Software Requirements

## 2) Skills Required

## 3) Feasibility

## Technical Ownership

## Data & AI

# Financial Analysis

## Overview and Continuity from Phase 1

## Nonrecurring (One-Time) Costs: Engineering Labor

## Recurring (Operational) Costs

## Benefit Analysis: Avoided-Purchase and Storage Savings

## Cost-Benefit Summary

## Assumptions Used in This Section

# Legal and regulatory analysis

## Overview and Scope

## Data Privacy and Protection: UAE PDPL (Federal Decree-Law No. 45 of 2021)

## Intellectual Property and AI-Output Ownership: UAE Copyright Law (Federal Decree-Law No. 38 of 2021)

## Cybersecurity and Unauthorized Access: UAE Cybercrime Law (Federal Decree-Law No. 34 of 2021)

## Procurement, Institutional Ownership, and Sustainability Alignment (Khalifa University Policy)

## Ethical and Safety Considerations

## University Policy Dependencies and Open Items

## Legal and Regulatory Risk Summary

# Operational Feasibility

## Overview and Scope

## Current-State to Future-State Workflow Change

## Stakeholder-by-Stakeholder Adoption Assessment

## Training and Onboarding Requirements

## Organizational Support Requirements

## Adoption Risks and Fallback Behavior

## Operational Feasibility Verdict

# Risk assessment

## 1. Risk Assessment Methodology

## 2. Risk Register

## 3. Project Schedule Feasibility

## 4. Schedule Risk Controls

## Timeline and Milestones

# Recommendations

# Constraints

# AI Contributions

# References

# Appendix: Simulated Stakeholder Interviews (AI Stakeholder Mimic)

## AI Stakeholder Mimic: Khalifa University IT Department Representative

## AI Stakeholder Mimic: University Management (Customer) Representative